TriniHub — Project Status Assessment

Committee / funding briefing — code-based status review

Prepared: 2026-06-25   ·   Repo: master @ 3770c5b   ·   App version: 1.0.2+3
Stack as built: Flutter (compiled to web, served via nginx) · Supabase / self-hosted PostgreSQL (auth + DB + storage + 1 Edge Function) · Coolify-managed VPS
Assumptions for estimates: 1 developer part-time alongside ICT duties (~2 effective dev-days/week); PoC-now on single VPS with a production path. Dev-days are effort, not calendar.

# Executive summary — where we reached vs what's missing

TriniHub is a working multi-tenant Flutter web application with real authentication, role-based routing, and four service areas at very different maturities. CivSnap (issue reporting) is genuinely the flagship — it is feature-complete end-to-end (photo + GPS capture, automatic municipality assignment from Trinidad & Tobago boundary polygons, community voting, status workflow, in-app notifications, and audit logging). The Admin dashboard and Dog Registration are functional and usable today. The File Tracker — the original headline use case in the README — is effectively un-built: the QR-scan service and screen exist as isolated scaffolding but are not wired into the app, have no management UI, and no history view.

The most serious issue is not feature completeness but foundation integrity: several core tables the app depends on (user_profiles, corporations, the my_profile view) have no migration in the repo, the production schema has visibly drifted from the committed SQL (the CivSnap code carries defensive "column-missing" retry loops to survive it), and multiple client-side services are written to use the Supabase service_role key, which bypasses all row-level security.

Committee read: a strong, demonstrable proof-of-concept with one polished module — not yet production-safe until the data-model and security foundation is consolidated.

# Status & effort at a glance

| Module | Status | What works today | Remaining effort (code + deploy) | Calendar @ part-time |
| --- | --- | --- | --- | --- |
| Admin dashboard | Built | Metrics, analytics sub-screens, user provisioning, audit log viewer, notifications inbox | 6–9 dev-days (hardening) | ~3–5 weeks |
| File Tracker | Stubbed | QR scan → single insert; tables exist | 12–18 dev-days (build to usable) | ~6–9 weeks |
| Dog Registration | Built | Full owner+dog registration, edit, list, admin view | 8–12 dev-days | ~4–6 weeks |
| CivSnap | Built (strongest) | Capture, geo-assign, vote, status workflow, notify, audit | 6–10 dev-days (polish + schema) | ~3–5 weeks |
| Cross-cutting (security, schema, CI) | Needs work | — | 10–15 dev-days | ~5–8 weeks |
| TOTAL | — | — | ≈ 42–64 dev-days | ≈ 5–7 months part-time (≈ 9–13 weeks full-time) |

# Module 1 — Admin Dashboard

Status: Built

Justifying files / routes: lib/screens/admin_dashboard.dart (1,495 lines), route /admin in main.dart, gated by admin_gate.dart (UserRoleService.fetchCurrentRole()). Supporting: audit_logs.dart (486), notifications_inbox.dart (301), user_support_hub.dart (1,772). A second admin surface lives in civsnap_portal.dart (_AdminDashboard, AdminUserManagementScreen).

Working today: Live KPI cards and three analytics sub-screens (users, CivSnap, dogs) with hand-rolled bar charts (CustomPaint); user provisioning via the admin-create-user Edge Function (verifies admin server-side, creates auth user, sets role metadata, writes user_profiles); audit-log browser with filters; notifications inbox; role assignment UI.

Scaffolding / weak spots: The dashboard loads entire tables client-side (fetchAllReports, fetchAllSubmissions, fetchUsers) and aggregates in Dart — fine for a PoC, will not scale. Authorization is a client-side gate only; true enforcement depends on RLS, which is uneven.

To reach production state: Move aggregation server-side (Postgres views/RPCs), remove the service_role read path, confirm RLS backs every admin read.

Improvements to flag: Server-side pagination/aggregation; DB-enforced roles; the Edge Function lacks CORS headers (browser preflight may fail) and returns raw error JSON (information disclosure).

Remaining effort: 6–9 dev-days.

# Module 2 — File Tracker

Status: Stubbed  (lowest maturity; the README's flagship "File Tracking" use case)

Justifying files: file_scan_service.dart (26 lines — a single recordScan()), qr_scannerpage.dart (142 lines — a QR scanner that records an in/out event). Schema in supabase_schema.sql: files, departments, file_scans.

Critical finding: QRScannerPage is never referenced or navigated to anywhere in the app — it is instantiated by nothing. There is no route, no UI to choose a department/file/event-type, no scan-history or "where is this file now" view, and no file/department management. The files table has only id + description. Despite being the original motivating feature, File Tracking today is disconnected scaffolding, not a usable module.

Working today: A QR code can technically be turned into a file_scans row — if the screen is ever surfaced and given a departmentId.

To reach usable state: File & department CRUD; file lifecycle/status; current-location and movement-history views; wire the scanner into navigation with department/event selection; QR generation for file labels; per-department RLS scoping; the automated reporting the README calls out as the key bottleneck.

Improvements to flag: RLS currently lets any authenticated user read all file_scans (no department scoping); remove the print() of scanned values.

Remaining effort: 12–18 dev-days.

# Module 3 — Dog Registration

Status: Built  (functional end-to-end)

Justifying files: dog_registration.dart (1,520), dog_submissions.dart (246), dog_registration_service.dart (506), owner_service.dart (162). Schema: supabase_dog_schema.sql (owners, dogs, dog_ownerships, breeds, regions) + supabase_dog_rls_policies.sql.

Working today: Multi-section registration form (owner + dog details, breed/region dropdowns, date pickers), upsert of owner→dog→ownership, owner-scoped submission list, detail view, edit, status update, soft-delete; admin sees all via is_admin() RLS.

Scaffolding / bugs found in code: Table mismatch — fetchRegions() queries the corporations table, not the regions table the dog schema creates, and corporations has no migration in the repo. No certificate/PDF output, no payment or approval workflow, and dog_number is free-text (no generation) despite a unique index.

To reach usable state: Resolve the corporations/regions mismatch; add registration approval + certificate/PDF; optional fee handling; admin review queue.

Improvements to flag: Remove the service_role read fallback in dog_registration_service.dart; reads currently can run with RLS bypassed.

Remaining effort: 8–12 dev-days.

# Module 4 — CivSnap (location-based issue reporting)

Status: Built — the most complete module in the project

Justifying files: issue_snap.dart (1,113 — capture flow), civsnap_portal.dart (3,789 — public/corporation/admin dashboards + user management), civsnap_service.dart (591), boundary_service.dart (164, point-in-polygon against tt_municipalities.geojson), plus audit_log_service and notification_service. Route /corp. Schema: supabase_civsnap_schema.sql, supabase_civsnap_access_schema.sql, plus additions in supabase_audit_notifications_schema.sql.

Working today (end-to-end): Photo capture (web + mobile) and GPS via geolocator; near-duplicate detection within a radius; automatic municipality assignment by testing coordinates against TT corporation boundary polygons; anonymous-report option; community voting (unique per user); status workflow (pending → under_review → in_progress → completed); in-app notifications to the assigned corporation and back to the reporter; audit logging of create/status events.

Scaffolding / weak spots: The service is riddled with defensive "is this column missing?" retry loops — hard evidence the live schema has drifted from the committed migrations. There is a second, parallel, unused issue schema (supabase_issue_schema.sql: issues / issue_reports / issue_votes / issue_popularity) the running code does not use — dead schema. No map visualisation; no image moderation.

To reach production state: Consolidate the schema so the retry loops can be deleted; remove the duplicate issues schema; add a map view; image moderation/abuse handling; corporation-workflow polish.

Improvements to flag: Remove the service_role read fallback; civsnap_reports read policy is just auth.role() = 'authenticated' (every signed-in user reads all reports — acceptable for civic transparency, but make it deliberate).

Remaining effort: 6–10 dev-days.

# Data model / schema summary

Migrations are loose .sql files applied by hand via the Supabase SQL editor (per README), not a managed migration history. Tables observed across the SQL files and code:

### Identity & access

user_profiles — referenced everywhere (roles, RLS, Edge Function) but has NO CREATE TABLE in the repo. Columns used: user_id, role, app_role, corporation_id, organization, display_name, region_code.

corporations — referenced by forms, audit, dog service, Edge Function (id, name, boundary_geojson); NO migration in repo.

my_profile — view read by RoleGate; NO migration in repo.

user_roles (civsnap_access_schema) — a separate role table (admin/corporation/public) that appears superseded by user_profiles.

Functions/views: is_admin(), current_app_role(), current_corporation_id(), admin_list_users() (SECURITY DEFINER), admin_users_view.

### Module tables

File Tracker: files, departments, file_scans (FK→auth.users; event_type ∈ {in,out}).

Dog Registration: owners (1:1 with auth.users via unique auth_user_id), dogs (unique dog_number, FK→owners, FK→breeds), dog_ownerships (history), lookup breeds, regions.

CivSnap: civsnap_reports (lat/lng, status, is_anonymous, later corporation_id/assigned_at/status_comment), civsnap_votes (unique report_id,user_id), storage bucket civsnap. Unused parallel: issues, issue_reports, issue_votes, issue_popularity.

Dynamic Forms (additional module, not in scope but present and substantial — forms_service.dart 580 lines): form_templates, form_fields, form_submissions, form_submission_media, bucket form-uploads, with the most mature RLS in the repo (scope/role/corporation-aware).

Cross-cutting: audit_logs, notifications (user- or corporation-targeted), set_updated_at() triggers.

### Key relationships

auth.users 1—1 owners and 1—1 user_profiles; owners 1—* dogs 1—* dog_ownerships; user_profiles.corporation_id → corporations; civsnap_reports.corporation_id → corporations (auto-assigned by geometry); notifications / audit_logs → actors / corporations.

# Repo-wide security observations

1. CRITICAL — service_role key used in client-side code. civsnap_service.dart, dog_registration_service.dart, audit_log_service.dart, notification_service.dart and user_support_service.dart each build a SupabaseClient from SUPABASE_SERVICE_ROLE_KEY (dotenv / --dart-define) and use it as the default read client (_readClient()), silently bypassing all RLS. This is a Flutter web app — if that key is ever present in a build it ships to every browser and means full database compromise. The pattern must be removed, not left "debug only."

2. lib/.env is committed to git. It contains SUPABASE_URL + anon key (the anon key is public-safe, but committing env files is the exact habit that leaks a service key later; the root .env is correctly gitignored, lib/.env is not).

3. Schema drift / missing migrations. user_profiles, corporations and my_profile are depended upon but never created in the repo; the CivSnap retry loops prove production ≠ repo. A clean rebuild from this repo would not produce a working database.

4. RLS read gaps. file_scans and civsnap_reports are readable by any authenticated user; the unused issues schema allows anonymous (anon) inserts with no rate-limiting/captcha (spam vector). audit_logs allows insert by any authenticated user with client-supplied actor_id/actor_email/actor_role — audit entries are forgeable.

5. Fragmented role model — three sources of truth. Roles live in JWT app_metadata, user_profiles.role, user_profiles.app_role, and user_roles; values are inconsistent (public vs public_user, corp/corporation/corp_staff). Client gates trust a client-refreshed JWT. Consolidate to one canonical source enforced by RLS.

6. Edge Function admin-create-user. Does the right thing (server-side admin check before using service_role), but: no CORS headers (web preflight may fail), unpinned deno.land/std import, logs the Authorization header, and returns raw error JSON.

7. No CI, broken tests. workflows/.github is an empty file (the directory should be .github/workflows); test/widget_test.dart is the default Flutter counter test and will fail against this app. Only test/validators_test.dart (24 lines) is real.

# Cross-cutting remediation (foundation work)

Consolidate all SQL into one ordered, idempotent migration set that actually creates user_profiles / corporations / my_profile; remove every client-side service_role path; unify the role model and back it with RLS; move lib/.env out of git; add a real CI pipeline (flutter analyze + tests + web build) and replace the placeholder widget test; harden the Edge Function (CORS, pinned imports, sanitized errors).

Effort: 10–15 dev-days. This is the work that turns the PoC into something defensible for government hosting.

# Bottom line for the committee

TriniHub is a credible, demonstrable proof-of-concept with one standout module (CivSnap) and two solid ones (Admin, Dog Registration). The headline File Tracker is not yet built, and the project needs a foundation pass on data model and security before any production / GovNeTT hosting. Total remaining to a usable, hardened state across all four modules plus foundation work is approximately 42–64 dev-days — roughly 5–7 months at part-time capacity, or ~9–13 weeks full-time / faster with a parallel iGovTT contractor.